DRAFT IATI BUDGET FOR 2011/12

Key: Full Time Equivalent (FTE)

| PROPOSED TECHNICAL ADVISORY GROUP WORK 2011/12 |
| --- |
| Workstream | Task | Estimated Resources | Totals |
| Maintain and Develop Standard | Manage change control process for changes to the standard. Develop and extend the standard and update schema and documentation as necessary | 0.25 FTE & consultancy £20,000 (FTE) £10,000 consultancy £20,000 (meeting) |  |
|  | Develop and maintain website for IATI standard schema, guidance, and other standard related information. |  |  |
|  | TAG meeting |  |  |
|  |  | £50,000 sub total | £50,000 |
| Manage Registry | Maintain & Host Registry. Manage archiving function | 0.25 FTE & consultancy £20,000 FTE £20,000 registry management & archiving function |  |
|  |  | £40,000 sub total | £40,000 |
| Support Country Implementation | Implementation tests in pilot countries | 0.75 FTE & AIMS providers £60,000 FTE £20,000 travel |  |
|  | Support to country implementation |  |  |
|  |  | £80,000 sub total | £80,000 |
| Support Donor Implementation | Develop implementation and schema guidance notes e.g. for NGOs | 1 FTE £80,000 (FTE) £20,000 tools development £10,000 travel |  |
|  | Provide support to donors to develop implementation schedule and support donor implementation (incl travel) |  |  |
|  | Develop tools to support donor implementation |  |  |
|  | Monitor and report on implementation (FFI) / develop tools to monitor compliance |  |  |
|  |  | £110,000 sub total | £110,000 |
| Broaden Scope | Assess feasibility and impact on standard for new types of donor: Foundations (with Foundation Centre) NGOs (working group to be set up Jan 2011) Humanitarian assistance (study planned early 2011) Non-DAC (tbd) Global programmes (tbd) South-south cooperation (tbd) | 0.5 FTE & consultancy £40,000 FTE £20,000 consultancy £10,000 travel |  |
|  |  | £70,000 sub total | £70,000 |
| Promote Accessible Data | Develop user guidance and support tools for infomediaries and other users | 0.25 FTE & consultancy £20,000 FTE £20,000 consultancy |  |
|  | Help assess impact and opportunities IATI on intermediaries (Aiddata, FTS, CRS) |  |  |
|  | Develop data aggregator to assist users of data |  |  |
|  |  | £40,000 sub total | £40,000 |
| TAG Secretariat / Technical Implementation Management | Manage TAG secretariat & chair (plus working across the work streams) | 0.5 FTE lead 0.5 Support £80,000 FTE |  |
|  |  | £80,000 sub total | £80,000 |
|  |  | Total TAG Budget | £470,000 |
| PROPOSED OUTREACH/COMMUNICATIONS WORK BY DEVELOPMENT INITIATIVES 2011/12 |
| Communications Work | Hosting and maintaining the IATI website | £5,000 |  |
|  | Option: DFID outsourcing web-content management | £7,500 |  |
|  | High profile events at the Spring Meetings and at Busan with associated communication materials, approx £10k each | £20,000 |  |
|  | Design, production and translation of other communications materials e.g. a video (£5k), updates/briefings (£10k), possible consultancy by Claudia Schwegmann (10k) | £25,000 |  |
|  |  | £57,500 sub total | £57,500 |
| Political Level Work / Donor Relations | Possible consultancy bringing IATI and DAC workstreams closer together in the run up to Busan | £25,000 |  |
|  |  | £25,000 sub total | £25,000 |
| Secretariat Support | DIPR support to IATI Secretariat (as opposed to TAG) | £25,000 |  |
|  |  | £25,000 sub total | £25,000 |
|  |  | TOTAL DI BUDGET | £107,500 |
| PROPOSED PARTNER COUNTRY OUTREACH WORK (UNDP) 2011/12 |
| IATI Steering Committee & Partner Country Caucus Meetings | Travel and subsistence costs for partner country reps to attend IATI Steering Committee and Partner Country Caucus meetings in Paris (7 persons) 2 meetings | US$ 61,554 |  |
|  | Exchange US$ 1.59895 = £1 (24 Jan) | £38,496 sub total | £38,496 |
| IATI Technical Advisory Group (TAG) Meetings | Travel and subsistence costs for partner country reps to attend IATI TAG meeting in UK (2 persons) 1 meeting | US$ 9,126 |  |
|  | Exchange US$ 1.59895 = £1 (24 Jan) | US$ 9,126 sub total | £5,707 |
| Regional Meetings | Organisation of back-to-back meetings with DCF High Level Symposium or CCDE event in Asia Pacific region (2 events) |  |  |
|  | Travel and subsistence costs for partner country reps to attend regional events (2 persons) | US$ 17,460 |  |
|  | Travel and subsistence costs for IATI Secretariat to attend regional event (1 person) | US$ 9,249 |  |
|  | Exchange US$ 1.59895 = £1 (24 Jan) | US$ 26,709 sub total | £16,704 |
| High Level Forum on Aid Effectiveness, Busan | Organisation of IATI side event at High Level Forum on Aid Effectiveness, Busan |  |  |
|  | Travel and subsistence costs for partner country reps to attend event in Busan (2 persons) | US$ 14,761 |  |
|  | Travel and subsistence costs for IATI Secretariat to attend event in Busan (1 person) | USS 7,380 |  |
|  | Exchange US$ 1.59895 = £1 (24 Jan) | US$ 22,141 sub total | £13,847 |
| IATI Implementation Pilots | Participation of IATI Secretariat in IATI Implementation Pilot (1 pilot mission) |  |  |
|  | Travel and subsistence costs for IATI Secretariat to attend event in Busan (1 person) | US$ 8,064 |  |
|  | Exchange US$ 1.59895 = £1 (24 Jan) | US$ 8,064 sub total | £5,043 |
| IATI Partner Country Outreach Coordinator | Salary Fees for IATI Partner Country Outreach Coordinator | US$ 225,296 |  |
|  | Travel & subsistence for representing IATI in other forums (Synergy CoP) and IATI SC/TAG (3 events) | US$ 12,632 |  |
|  | Exchange US$ 1.59895 = £1 (24 Jan) | US$ 237,928 sub total | £148,802 |
|  |  | TOTAL UNDP BUDGET | £228,599 |
| PROPOSED IATI SECRETARIAT & DONOR OUTREACH WORK (DFID) 2011/12 |
| IATI Steering Committee Meetings | Room hire (new charges) & VC connections for IATI SC at OECD-DAC conference centre | £3,500 |  |
|  | IATI SC catering and refreshments | £1,000 |  |
|  | Travel & Subsistence for CSO reps at IATI SC (5 persons) | £2,500 |  |
|  | Travel & subsistence costs for IATI Secretariat & IATI Chair (2/3 persons) | £2,000 |  |
|  |  | £9,000 sub total | £9,000 |
| IATI Donor Outreach | IATI donor implementation & technical visits (4 events) |  |  |
|  | Travel and subsistence for IATI and technical reps (2 persons) | 7,200 |  |
|  | IATI attendance at High Level Forum in Busan |  |  |
|  | Travel and subsistence for IATI Secretariat reps (2 persons) | £3,600 |  |
|  | Represent IATI at key international events and conferences (3 events) |  |  |
|  | Travel and subsistence for IATI Secretariat reps (1 person) | £3,000 |  |
|  |  | £13,800 sub total | £13,800 |
| Translation Costs | Translation costs for key IATI documents e.g. IATI Standard |  |  |
|  | Translation of key IATI documents into 3 languages | £10,000 sub total | £10,000 |
|  |  | TOTAL DFID BUDGET | £32,800 |
|  |  | OVERALL TOTAL | £838,899 |